Project: Import Data using Transform Maps (Spreadsheet)

Team ID:SWTID-2026-4458

Team Size: 5  |  Team Leader: Monika B  |  Members: D Keerthana, Chandhana S, Vemalaraju Poojitha, Subasri R

A Sprint is a fixed period or duration in which a team works to complete a set of tasks.

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task. It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in the form of the Fibonacci series)

1- Very Easy task

2- Normal task

3- Moderate task

5- Difficult task

Storypoint - 5 (1, 2, 3, 5)

Sprint 1

Requirement Analysis and Setup (Epic 1)

Analyzing Employee Spreadsheet Structure and Requirements (USN1) 2

Setting up ServiceNow Developer Instance (USN2) 1

Import Set Configuration (Epic 2)

Creating Data Source and Loading Spreadsheet into Import Set Table (USN3) 3

Creating the Target Employee Table and Fields (USN4) 2

Reviewing Staged Data in the Import Set Table (USN5) 2

Total Story Points in Sprint 1 = 2+1+3+2+2 = 10

Sprint 2

Transform Map Development (Epic 3)

Creating Transform Map and Mapping Source Fields to Target Fields (USN6) 3

Setting Employee ID as the Coalesce Field (USN7) 3

Running the Transform to Insert and Update Records (USN8) 3

Testing and Validation (Epic 4)

Verifying Inserted and Updated Records in Employee Table (USN9) 3

Fixing Mapping Errors and Re-running the Transform (USN10) 2

Documentation and Deployment (Epic 5)

Preparing Documentation and Update Set (USN11) 2

Total Story Points in Sprint 2 = 3+3+3+3+2+2 = 16

Total Story Points

Sprint 1 = 10

Sprint 2 = 16

Velocity = Total Story Points Completed / Number of Sprints

Total Story Points = 10 + 16 = 26

Number of Sprints = 2

Velocity = 26 / 2 = 13 (Story Points per Sprint)

Your team’s velocity is 13 Story Points per Sprint.