Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 05 October 2026 |
| --- | --- |
| Team ID | SWTID-2026-SWTID-2026-4458 |
| Project Name | Import Data using Transform Maps (Spreadsheet) |
| Maximum Marks | 4 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Environment Setup & Requirement Analysis | USN-1 | As an analyst, I can review the employee spreadsheet (Employee ID, Name, Email, Department, Location) and its requirements so that the data and field mapping needs are clearly defined. | 2 | High | MONIKA B |
| Sprint-1 |  | USN-2 | As a developer, I can set up a ServiceNow developer instance so that I can build and test the import safely. | 1 | High | D KEERTHANA |
| Sprint-1 | Import Set Configuration | USN-3 | As an admin, I can create a Data Source and load the spreadsheet into an Import Set table so that the data is held in a staging area for validation. | 3 | High | CHANDHANA S |
| Sprint-1 |  | USN-4 | As an admin, I can create the target Employee table with the required fields so that the imported data has a destination. | 2 | High | VEMALARAJU POOJITHA |
| Sprint-1 |  | USN-5 | As an admin, I can review the staged rows in the Import Set table so that data errors are found before the transformation. | 2 | Medium | SUBASRI R |
| Sprint-2 | Transform Map | USN-6 | As an admin, I can create a Transform Map and map the source fields to the Employee table fields so that the data is loaded into the correct columns. | 3 | High | MONIKA B |
| Sprint-2 |  | USN-7 | As an admin, I can set Employee ID as the coalesce field so that existing employees are updated and no duplicate records are created. | 3 | High | D KEERTHANA |
| Sprint-2 |  | USN-8 | As an admin, I can run the transform so that new employees are inserted and existing employee records are updated. | 3 | High | CHANDHANA S |
| Sprint-2 | Testing & Validation | USN-9 | As a tester, I can verify the inserted and updated records in the Employee table and the Transform History so that data integrity is confirmed. | 3 | High | VEMALARAJU POOJITHA |
| Sprint-2 |  | USN-10 | As a tester, I can fix mapping errors and re-run the transform so that all records are imported correctly. | 2 | Medium | SUBASRI R |
| Sprint-2 | Documentation | USN-11 | As a team, we document the configuration, test results, and final output so that the project can be reviewed and reused. | 2 | Low | MONIKA B |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 6 Days | 05 Oct 2026 | 10 Oct 2026 |  |  |
| Sprint-2 | 16 | 6 Days | 12 Oct 2026 | 17 Oct 2026 |  |  |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Project velocity (Sprint 1 = 10 story points, Sprint 2 = 16 story points):

Velocity = Total Story Points Completed / Number of Sprints = (10 + 16) / 2 = 13 story points per sprint.

Average Velocity (AV) per day = Velocity / Sprint Duration = 13 / 6 = 2.17 story points per day.

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts